# Datasheet Storage — Final Plan

Normalising the 11 EMC datasheets for querying, without making the form slower on a remote database.

Branch merged-workflow  ·  DDL: docs/datasheet_schema.sql  ·  supersedes the earlier draft plan

# 1. The constraint that drives this design

The database is deployed, not local. On a remote database the cost of a request is the number of ROUND TRIPS, not the number of rows. Everything below is designed against a round-trip budget.

Measured on the real routes (instrumented at the SQLAlchemy cursor):

| Path | Round trips today | @30 ms | @60 ms | @120 ms |
| --- | --- | --- | --- | --- |
| GET datasheet form (page load) | 24 | 720 ms | 1.44 s | 2.88 s |
| POST autosave | 4 | 120 ms | 240 ms | 480 ms |

The headline finding is not about the new tables at all: the datasheet form already costs 24 round trips to open. On a 60 ms link that is roughly one and a half seconds of pure network wait before anything renders — and it is happening today, before a single new table exists.

# 2. Issues found, and the fix chosen for each

## Issue 1 — the form page load is chatty (24 round trips)

Breakdown of the 24, from the instrumented run:

4x  basic_standard_map        (same lookup, repeated)
3x  datasheet_fixed_values    (same lookup, repeated)
3x  datasheet_records         (draft_form + get_record + draft_images all
                               fetch THE SAME ROW independently - and that
                               row carries a 3-6.5 KB form_json blob)
2x  iec_emc_requests
2x  iec_emc_request_product_standards
2x  equipment
1x  planner_entries   ... plus session/user lookups

Options considered:

| Option | Effect | Verdict |
| --- | --- | --- |
| Leave it; only optimise the new code | form stays at 24 RT; adding projection makes it worse | Rejected — the biggest UX cost is left untouched |
| Add a caching layer (Redis/memcached) | fast, but a new service to deploy and operate | Rejected — disproportionate for 19 reference rows |
| Dedupe the repeated queries + cache the two tiny reference tables in-process, eager-load the request's children | 24 RT -> about 8 RT, no new infrastructure | CHOSEN |

Concretely: fetch the datasheet_records row ONCE per request and pass it to the three consumers; memoise datasheet_fixed_values (4 rows) and basic_standard_map (15 rows) per process with a short TTL — they are admin-edited perhaps monthly; joinedload the request's product_standards; combine the equipment and software lookups into one query.

Expected: 24 -> ~8 round trips. At 60 ms that is 1.44 s -> 0.48 s on every form open. This is the single largest user-visible win available, and it is independent of the normalisation work.

## Issue 2 — projecting on every autosave would double its cost

A full projection is 1 header UPSERT + 1 spec UPSERT + 1 DELETE + 1 batched INSERT = about 4 extra round trips, on top of the 4 the autosave already costs. At 60 ms that takes the autosave from 240 ms to roughly 480 ms, every 1.5 s while an engineer is typing.

| Option | Autosave cost | Verdict |
| --- | --- | --- |
| Full projection on every autosave | 8 RT (480 ms @60) | Rejected — doubles the cost to keep a half-finished draft queryable, which nothing asks for |
| Project in a background thread | 4 RT perceived | Rejected — no task queue in this app; two autosaves from a fast typist can race and interleave a delete-then-reinsert into a half-written grid |
| Stored procedure taking the whole form as JSON | 1 RT | Rejected — fastest, but puts mapping logic in the database and needs separate deployment and versioning |
| Two-tier: header row on autosave, everything else at lifecycle events | 4 RT (unchanged) | CHOSEN |

The two-tier split works because the header carries what anyone actually asks about — who, which test, which job, status, result, dates. The expensive part is the child rows, and those only become interesting once the datasheet is submitted.

And it costs nothing net, because the existing autosave has a round trip to spare: upsert_record currently SELECTs the whole record (including the form_json blob) purely to merge image paths. When no new image was posted — the normal case while typing — that SELECT is unnecessary.

|  | Today | With the plan |
| --- | --- | --- |
| autosave round trips | 4 | 4 |
| 1. load user/session | yes | yes |
| 2. load planner entry | yes | yes |
| 3. SELECT datasheet_records | yes | dropped when no new image |
| 4. UPSERT form_json | yes | yes |
| 5. UPSERT datasheet header | - | added |

## Issue 3 — the form must NOT read from the normalised tables

The earlier plan proposed eventually switching the form's read path onto the new tables and retiring form_json. On a remote database that is the wrong direction: rebuilding a form from 19 tables is many round trips, where reading one JSON document is one.

| Read path | Round trips | Verdict |
| --- | --- | --- |
| form_json (one row, one blob) | 1 | CHOSEN — stays the form's read path |
| reassemble from header + spec + 4 child tables + images | 6 or more | Rejected on a high-latency link |

So the duplication is not a migration artefact to be removed later — it is a deliberate split, and the latency constraint is what justifies it:

form_json          = the WORKING DOCUMENT   -> 1 RT to load, 1 RT to save
normalised tables  = the QUERY SURFACE      -> never on the form's hot path

This also settles the earlier objection about two copies. They are not two copies of the same thing serving the same purpose; they are a write model and a read model. form_json remains the source of truth: if they ever disagree, the tables are rebuilt from it.

## Issue 4 — the NL search opens a new DB connection per question

nlp_search/sql_tool.py calls pymysql.connect() for every query, deliberately, so the read-only session settings can never leak into the app's pool. On a remote database a fresh connection costs a TCP handshake plus authentication — roughly 3 round trips — before the query even starts, and the agent may issue several queries per question.

Chosen fix: keep the dedicated connection (the isolation is worth it) but hold a small, separate pool of them rather than reconnecting each time. Same isolation, the handshake paid once.

## Issue 5 — pool_pre_ping adds a hidden round trip per request

SQLALCHEMY_ENGINE_OPTIONS sets pool_pre_ping=True, which issues a SELECT 1 on every connection checkout. That is invisible next to 24 round trips; once the form is down to 8 it is over 10 per cent of the page load.

Chosen fix: keep it. It prevents the stale-connection errors that a remote database will otherwise produce after idle periods, and correctness beats 30 ms. Revisit only if pool_recycle can be tuned below the server's wait_timeout with confidence.

# 3. Final architecture

WRITE (hot path, latency-critical)
  autosave   -> form_json  +  datasheet header row          4 RT
  save/submit-> form_json  +  FULL projection + revision     ~8 RT (user waits
                                                              anyway: the .docx
                                                              render dominates)
  approve/   -> status + revision decided_at + history row   ~3 RT
  reject

READ
  the form   -> form_json only                               1 RT
  NL search  -> normalised tables only                       never touches JSON
  reports    -> form_json (unchanged)

Nineteen tables, 278 columns, 18 foreign keys — unchanged from the reviewed schema and already verified by execution. What changed is WHEN each part is written, not what is stored.

# 4. Delivery order

| Phase | Work | User-visible effect | Risk |
| --- | --- | --- | --- |
| 1 | Read-path optimisation: dedupe the 3 record fetches, memoise the two reference tables, eager-load children, merge equipment/software. | Form opens roughly 3x faster. No schema change. | very low |
| 2 | Create the 19 tables (idempotent ensure_*). Nothing writes to them yet. | None. | none |
| 3 | projection.py + backfill CLI. Run the backfill; verify against form_json. | None — nothing reads the tables yet. | none |
| 4 | Header-tier projection on autosave; full projection on save/submit; status history on approve/reject. | None. Autosave cost unchanged (see Issue 2). | low |
| 5 | Point the NL search at the new tables; give it a connection pool. | NL answers questions it previously could not. | low |

Phase 1 is worth doing whether or not the rest proceeds. It is the only item here that makes the application measurably faster for the people using it every day.

# 5. Carried forward from the review

These corrections from the earlier audit still stand:

| Finding | Resolution |
| --- | --- |
| Circular dependency (datasheet_gen -> report_gen) | Grid extractors move into datasheet_gen; report_gen imports from there. |
| form_json write and projection must not share a transaction | form_json commits first; the projection runs separately, best-effort. A projection failure can never roll back an engineer's edit. |
| Two sources of truth for status | planner_entries.status stays the workflow truth; datasheet.status is derived. |
| 'Rejected' cannot be reconstructed for existing data | 0 of 17 planner entries hold any comments to parse. The audit trail starts empty; only rejections after the hook is added are captured. |
| CE names four shared fields differently | The projection carries a per-test alias map (report_gen.mapping.KEY_ALIASES is the reference). |
| Discarding a draft would orphan projected rows | delete_record_for_assignment also deletes the datasheet row; FK cascade clears the children. |
| revision_no increment rule undefined | Increments once on the first save after a Rejected state, never on autosave. |

# 6. What this costs and what it buys

|  | Before | After |
| --- | --- | --- |
| Form page load | 24 RT (1.44 s @60 ms) | ~8 RT (0.48 s @60 ms) |
| Autosave | 4 RT (240 ms @60 ms) | 4 RT (240 ms @60 ms) |
| Submit | unchanged + .docx render | +~4 RT, hidden by the render |
| Queryable datasheet content | none — locked in JSON | 19 tables, 278 columns |
| Rejection audit | free text, unparseable | structured, with actor + reason |
| Version history | overwritten on resubmit | immutable per-revision snapshots |

The form gets faster, the autosave does not get slower, and the data becomes queryable. The only path that pays anything is submit, where a few hundred milliseconds disappear behind the Word render that already happens there.